SUBMIT AS .RTF NOT .ODT
Criterion B: Record of tasks
Make sure to keep up with this.
You should be regularly adding entries.
In the past, many students have lost marks in Criterion B for
not including all that they should have.
This is not something which can be backward engineered; you have
to keep current; otherwise you will forget what you did, when you did it,
and how much time it took.
(You may delete these instructions before submitting.)
Task number	Planned action	Planned outcome	Time estimated	Target completion date	Criterion
1	Find a Client	Have a Client	A Week	7 Dec	A
2	Initial Interview	Know the problem	Half an hour	9 Dec	A
3	Make Prototype	Prototype GUI	An hour	10 Dec	A
4	Problem Statement	Specify Problem	15 minutes	12 Dec	A
5	Describe Scenario	Know contact better	15 minutes	12 Dec	A
6	Criteria for Success	List of features to be implemented	30 minutes	12 Dec	A
7	Discuss Prototype	Show the prototype to the client for review	30 minutes	13 Dec	A
8	Improve the Gui	Improve the gui based on the client’s feedback	3 hours		P
9	Design program	Understand how the program will work	2 hours		B
10	Input & output	Have complete input and output tables	1 hour		B
11	Class Diagrams	Have complete UML diagrams	5 hours		B
12	Chronological Development Plan	Have a plan and schedule for prototyping and development	30 minutes		B
13	Complete gui	Have a complete Gui	3 hours	26 January	P
14	Testing Plan	Outline a testing plan	30 minutes	26 January	B
15	Create template classes	Have complete and working template classes	3 hours	26 January	P
16	Transfer GUI from a jDialogue to a jFrame	Have the entire project running behind a jFrame instead of a jDialogue	Half an hour	29 January	P
17	Complete basic database	Give basic functionality to the program and the GUI	Two weeks	15 February	P
18	Development Process	Have a finished working project	Two Weeks	28 February	P
19	Complete actual functioning database	Create new instances of template class with an array list	Two Weeks	15 March	P
20	Complete user interphase with database	Allow the database to be viewed and modified from the GUI	Five days	20 march	P
21	Write Criterion C	A completed criterion C		22 March	C
22	Search and query	Be able to search and query the database by name and category from the GUI	Two days	25 march	P
23	Write to and read from a file	Give the program the ability to store and retrieve the contents of the array list in and from a file.	1 Day	27 March	P
24	Import and export .csv and .vcf	Convert .vcf files and/or .csv files to and from the array list	1 Day	28 March	P
25	Complete Criterion D	Have a complete video, curate extensibility list, Improve comments	1 hour	28 March	D
26	Full completed program	Have a complete functioning program	1 Day	29 March	P
27	Completed criterion E		2 hours	29 March	P